Project Oasis Work Log
By Joshua Bissell
# Entry 1 – The Start
I started the project by setting up the Github and Unity project, as the only programmer working on the project I will have the most access to the project and as such need a way to backup and centralize the work, so that I can pull art assets and implement them as is needed. It is also useful as I will need to work from both home and college across multiple machines, which means I have to be able to update my work easily, Github provides this.
After setting up the empty Unity project, I imported a few essential packages from the Unity repository and asset store, I imported Lean Tween (mainly for smoothly tweening UI elements), a camera shaker, Unity’s newer input system and TextMeshPro for clean looking text.
Since we are building the project from scratch the first thing I decided to make was a level with just a floor and a capsule, I then created some basic character movement.

# Entry 2 - Combat
The first major system I have started on the project is the combat system, since the game is supposed to be a hack ‘n slash the combat must be fast and easy to use, featuring attacks on cooldowns. I first worked on melee attacks, which weren't so hard to create, in the future id add weapons to use this attacks properly, but for now I just added a primary and secondary attack for the player, making it easy to test.
A problem I found was with just using regular classes for attacks, this mean that every time I wanted to recreate a specific attack id have to pull up and put in the attack values again, this made it inconvenient, after some research I found that Scriptable Objects could be used to create assets out of custom classes that are just saved as assets, meaning I could drag them into the player script from the project files.
Alongside this attack system I added some basic enemies, which were also capsules, a problem I found here was that it was difficult to tell the player from the enemies, to fix this I created a couple of materials, which were just red and green, and applied them to the green to the player and the red to the enemies.
With the enemies I also added a damage popup, which was just some red text that moved up, scaled down and disappeared after a few seconds using Lean Tween.

# Entry 3 – Ranged Combat and Player Interaction
The next step for the combat system was ranged combat. To do this I added multiple new attributes to the attack class, ideally I wanted these values to only show if you are making a ranged attack, however I couldn’t figure it out in the time I had to work on it, I allowed for projectiles with gravity and an arch, to be thrown and projectiles without gravity that shot in a line, to be fired by weapons.
After this I started work on the player interaction system, I want the player to be able to interact with things in the world such as NPCs, shops and other objects such as quest boards of upgrade stations, to do this I gave the objects a collider, and wrote a new script for the player called “PlayerInteraction.cs”, when the play enters an interaction collider it would check to see if the object had an “IInteraction” interface, if it did, then it can be added to a list of interactions the player could do, on exiting the collider it would remove it from the list, and on interacting with the collider, the collider the player was facing would get triggered. Using interfaces in my code means that the system is easily expandable, and I can add new interactable objects easily.
After player interaction I worked on the backend for the NPC dialogue system, this was achieved with a few new classes, and a problem I had was figuring out how to build the dialogues that the NPCs would use. I decided that I could use a new Scriptable Object type with a list of dialogue nodes to construct the dialogue, it would include: “Speech” which would just display the text the NPC is saying; “Decision” where the player would be presented with multiple options, each one taking you to a new dialogue node; and “Trigger”, which would trigger certain things in game, such as giving the player quests or weapons.

# Entry 4 - Quests
The next step for the project would be adding a quest system, but before that I decided to test and debug the combat system by adding a range of new attacks, featuring different values and settings so that I could check they all worked correctly.
After debugging the combat system more I moved on to start the quest system, the backend for this was quite easy, it featured a quest log script that would do the quest handling and a new Scriptable Object called “quest”, which had a list of objectives. To implement the objectives, I made things like killing enemies trigger an event from a new event handling script, which would trigger the quest updating, it would then c heck if the quest were complete. I now need to work on the quest UI, which I think I will create a small quest log in the corner of the screen, with a button to open a full quest log.
Something that Id like to be in the game is a save system, I may not have time to complete this before when the game needs to be finished, however I’ve started t o make notes on it anyway, just to outline what needs to be saved, then if I do get round to it I already know what I need to work on saving and loading.
Finally, to test the new quest system I created some test quests, I could see in the Unity editor that the quests were being updated and completed, so that system works.
Next up is working on the dialogue system.

# Entry 5 – Desert Stalkers and The Dialogue System
Next up for the project was working on the dialogue system however first I was sent a model for an enemy that will appear in the game, the “Desert Stalker”, so I implemented that in the place of the capsules, and it look great.
The look we want to go for in the game is cell-shaded, and to help with that we could create a toon shader, so I followed a tutorial on making a toon shader in Unity and I applied the shader to all the objects in the game, we like the look of this and will keep tweaking it till it’s perfect.
Next, I knew the dialogue system may be difficult to debug properly so I added toggleable and colourable debug messages, the format for the messages were “{Component} – Message”, this will greatly help in debugging builds in the future as we can see exactly what the player did without watching footage.
I finally started working on the dialogue system, by creating a dialogue queue and some classes, when an NPC is interacted with, whatever dialogue object they are assigned should be queued and played, I haven’t yet had time to implement the actual playing of dialogue but il be doing that soon.
To finish up the sprint I made the camera zoom down to the NPC when starting the conversation, I achieved this using Lean Tween although I think it would be better done with Unity’s event system in the future.

# Entry 6 – Useful Editor Extensions and Finishing The Dialogue System
I talked in a previous entry about how id like certain attributes of our Scriptable Objects to only appear if something is selected or toggled on, in my spare time I’ve found a solution to this. The “Naughty Attributes” package of Unity extends the Unity editor to be able to do this. This new package will make it a lot easier for others to understand how to edit the project, for content creation, where I shouldn’t be massively involved.
Next I worked on finishing up the dialogue system, I created the actual dialogue player, which would play the dialogue into the actual UI, it goes through dialogue objects and plays through what is needed, I used my debug message system to debug this new feature, since it has quite a lot of code.
On top of this I created the small quest log for the side of the screen, to do this I used some Unity UI components called “Vertical Layout Group” and “Content Size Fitter”, as this would allow Unity to automatically scale the elements on the quest list when they are added or modified, for example if a new line of text is added, the menu will get bigger to accommodate this new line. A problem I did find with this however is that the menu wouldn’t update properly when I first loaded the game, but then adjusted perfectly when the quest list updated. To fix this, after some research I found I needed to tick some boxes on the Content Size Fitters to control child elements size, this fixed it.
Next is the full quest log to display everything to do with quests.

# Entry 7 – Quest Log
To start this entry, I’ve implemented the walk cycle for the Desert Stalker, it was easy to implement from Blender to Unity, I just had to make an animation controller then set it to play that animation as default, in the future this controller can be expanded on for a variety of different animations.
I have completed the full quest log UI, upon clicking the button it will create and populate the menu, and it has a page for current quests and finished quests, to do this I made scripts for each prefab then just instantiated a prefab for every quest and populated it with references from the prefab scripts.

# Entry 8 - Inventory
The next step for the project was an Inventory system, to start I added some new Scriptable Objects for items, giving them types such as “Weapon” and “Component” (this could be easily expanded upon in the future) and I made a new script to hold and manage the player inventory as well as drawing to the UI.
To compliment the new inventory, I made enemies drop items, and made a new script to handle picking up items, when hovering over an item an inf ormation box will display, which will be different depending on what item is on the floor, it uses the player interaction system mentioned before.
To build the inventory UI I used the same methods as I did with the quest logs, although this time I created a filter, so that you could look at specific types of item with just a click of a button, I also included an “all” button so that you could go back to seeing them all, when you click on an item it will show information on the right side of the menu.
The last thing I did regarding inventory was make a simple placeholder item assignment page which was accessible via a small button on the right of the inventory menu, you can assign weapons to the left and right hand, for this system I had to replace the player attacks with player weapons instead.
I decided to give weapons multiple attacks, so each weapon has a list of attacks you can assign, the first attack on the list will be triggered when tapping the mouse button corresponding to the left or right hand, second will be triggered when holding the mouse button and the third when double clicking the mouse button, although I didn’t manage to get the third attack to trigger properly.
Next on the project to clean up the to-do list by creating a way to get around levels and a few other minor things that the alpha needs, the game is nearly playa ble at this point though.

# Entry 9 – Areas and Alpha Levels
The next feature for the project was the area system, it would allow for transporting across different scenes or areas of the map via teleportation or a loading screen, I allowed these to be unlocked with the quest system, so that certain areas could be locked until you complete a quest to give you access, for example you don’t want the player leaving the tutorial until they have completed it.
Next up I made a quest board, which would hold quests which could be accepted into the quest log, an issue I found is that all the quests would show up, so I added a locked attribute to the quests and then added triggers to unlock quests, so that when your complete quests, it will unlock others, allowing for quest lines.
I next created a game manager system to load between the main menu and levels, this was achieved using an asynchronous loading technique I found from a tutorial by “Game Dev Guide” on YouTube.
I found that creating new levels would require me to copy and paste the UI and player over to other levels, this was a problem because it meant If I were to change anything on them id have to modify every level to include those changes, to fix this I moved the UI and player to its own scene, which would be loaded at the same time as the level, meaning also that if the player goes from one level to another, they automatically keep all the data.

I finally created a few quick levels for the alpha using Unity’s terrain system, which I named “Tutorial”, “Town”, and “Desert”, for the town I added some cubes to act as buildings and I added a tunnel through the mountain taking you to the tutorial, which was just a flat area surrounded by mountains that had a tunnel to the town. The desert was just a map with a load of sand dunes and invisible walls to stop the player going and falling off the edge.
Theres only a couple of things left to do before I am happy with the alpha now.

# Entry 10 - Alpha
One of the things I had left to do was to create support for upgrade stations, so I implemented the ability to create an NPC that just opens a menu, there would be no point creating a new system when this system can easily be modified to do this job, so I created a station where you could use Desert Stalker claws (dropped by Desert Stalkers) to upgrade any weapon’s damage that you had in your inventory.
Next I created some content for the alpha, I added some NPCs and a quest board to the town and some enemies into the desert, I then made a couple of quest lines to follow through with the NPCs to show the quest system off.

It was now time to create the first actual playable build of the game after building a quick main menu, since this was the first build it did have a few issues.
One issue was that the terrain was completely grey and untextured, when I had painted it in Unity, to fix this I had to create the colours as proper materials and apply them.
Another issue is that all the levels were dark, I fixed this by manually generating the lighting for each level, as Unity didn’t seem to want to do it properly automatically, however later on I found that the issue was that the level scene was not set to the active scene, causing the lighting issues, I fixed this in the game manager, and it all worked.
And with this, we have a playable build of the project, version Alpha 1.

# Entry 11 - Reflection
As the only programmer on the project, I was surprised by the amount of work and features I managed to put into the project, I learned some more valuable lessons about building multiple game mechanics that need to work together and id definitely do it better if I did it again.